NEXUS

Community Intelligence & Volunteer Orchestration Platform

BACKEND IMPLEMENTATION PLAN

FastAPI + Firebase + Google Cloud Platform

Component-by-Component Build Guide with Implementation Prompts

Google Solution Challenge 2026  ·  PS 5 Smart Resource Allocation

# How to Use This Document

This document is your step-by-step FastAPI backend build guide for NEXUS. Each section maps to one component you will implement in your backend/ folder. The structure mirrors your frontend pages so that wiring them together is straightforward.

Each section follows this pattern:

- What the component does and why it exists

- Firestore / RTDB collections it reads and writes

- API endpoints it exposes

- GCP services it uses (Gemini, Cloud Storage, FCM, Maps)

- An IMPLEMENTATION PROMPT you can paste directly into an AI coding assistant to scaffold the code

Stack Reference Backend: FastAPI (Python 3.11) · Firebase Admin SDK · Google Generative AI SDK · Google Cloud Storage · Firebase Cloud Messaging · Google Maps Platform · Pydantic v2 · Uvicorn All secrets live in backend/.env — mirroring the frontend convention. Never commit this file.

Build phases in order:

- Phase 0 — Project scaffolding and environment

- Phase 1 — Firebase Auth + User Management

- Phase 2 — Coordinator: Dashboard, Zones, Maps

- Phase 3 — Coordinator: Reports, Alerts, Intelligence Hub

- Phase 4 — Coordinator: Missions + Volunteer Matching

- Phase 5 — Coordinator: Resources + Notifications

- Phase 6 — Field Worker: Scan Survey OCR + Voice Report

- Phase 7 — Field Worker: Active Mission + Offline Sync

- Phase 8 — Volunteer: Dashboard + Mission Lifecycle

- Phase 9 — Volunteer: Empathy Engine + Impact Ledger

- Phase 10 — Community Voice Channel (Public)

- Phase 11 — Background AI Jobs (Synthesis, Forecast, Burnout)

- Phase 12 — Admin, Trust Score, Inter-NGO Collaboration

| PHASE 0 | Project Scaffolding & Environment Setup |
| --- | --- |

## 0.1  Folder Structure

Your backend/ directory should look like this after scaffolding:

backend/

├── main.py                   # FastAPI app entry point

├── requirements.txt

├── .env                      # secrets (gitignored)

├── .env.example

├── core/

│   ├── config.py             # env loading with pydantic-settings

│   ├── firebase.py           # firebase-admin init

│   ├── gemini.py             # Gemini client init

│   ├── storage.py            # GCS client

│   └── dependencies.py       # FastAPI dependency injection

├── models/

│   ├── user.py

│   ├── mission.py

│   ├── report.py

│   ├── zone.py

│   ├── resource.py

│   └── notification.py

├── routers/

│   ├── auth.py

│   ├── zones.py

│   ├── reports.py

│   ├── missions.py

│   ├── volunteers.py

│   ├── intelligence.py

│   ├── fieldworker.py

│   ├── community_voice.py

│   ├── resources.py

│   └── notifications.py

└── services/

├── gemini_service.py

├── synthesis_service.py

├── forecast_service.py

├── matching_service.py

├── ocr_service.py

├── voice_service.py

└── notification_service.py

## 0.2  Environment File

# backend/.env

FIREBASE_PROJECT_ID=your-project-id

FIREBASE_SERVICE_ACCOUNT_JSON=./service-account.json

GEMINI_API_KEY=AIzaSy_your_gemini_key

GOOGLE_MAPS_API_KEY=AIzaSy_your_maps_key

GCS_BUCKET_NAME=your-project.appspot.com

FCM_SERVER_KEY=your_fcm_server_key

APP_ENV=development

ALLOWED_ORIGINS=http://localhost:5173

## 0.3  Requirements

fastapi==0.111.0

uvicorn[standard]==0.29.0

firebase-admin==6.5.0

google-generativeai==0.7.2

google-cloud-storage==2.16.0

pydantic==2.7.0

pydantic-settings==2.2.0

python-multipart==0.0.9

python-jose==3.3.0

httpx==0.27.0

pillow==10.3.0

IMPLEMENTATION PROMPT You are setting up the NEXUS FastAPI backend. TASK: Scaffold the full backend project structure. 1. Create core/config.py using pydantic-settings that loads all .env variables. 2. Create core/firebase.py that initializes firebase-admin with a service account JSON path from config. Export: db (firestore client), rtdb (realtime DB ref), auth (firebase auth). 3. Create core/gemini.py that initializes the Gemini SDK with GEMINI_API_KEY. Export: gemini_pro (gemini-1.5-pro model), gemini_flash (gemini-1.5-flash model). 4. Create core/storage.py that initializes google-cloud-storage client. Export: bucket. 5. Create core/dependencies.py with a get_current_user() FastAPI dependency that: - Reads Authorization: Bearer <firebase-id-token> from request headers - Verifies the token with firebase_admin.auth.verify_id_token() - Fetches the user document from Firestore users/{uid} - Returns the user dict or raises HTTPException 401 6. Create main.py that: - Creates FastAPI app with title "NEXUS API" - Adds CORSMiddleware allowing origins from config.ALLOWED_ORIGINS - Registers all routers from /routers/ with appropriate prefixes - Has a GET /health endpoint returning {"status": "ok", "version": "1.0.0"} 7. Create a minimal requirements.txt with all dependencies listed above. Use Python 3.11+ type hints throughout. All Firestore interactions use the firebase_admin.firestore async client where possible, sync otherwise.

| PHASE 1 | Firebase Auth + User Management |
| --- | --- |

Authentication in NEXUS is entirely Firebase-based. The frontend handles login/signup directly with Firebase Auth SDK. The FastAPI backend only needs to VERIFY the ID token sent in each request header and enrich it with the Firestore user document. The backend also exposes endpoints for user profile management and NGO setup that the frontend cannot do directly.

## 1.1  Firestore Collections Involved

| Collection | Purpose |
| --- | --- |
| users/{uid} | Full user profile — role, ngoId, dnaProfile, burnout fields |
| ngos/{ngoId} | NGO document — trust score, zones, partner NGOs |
| _jobMeta/{ngoId} | Timestamps of last background AI job runs |

## 1.2  Endpoints

| Method + Path | Description |
| --- | --- |
| POST /auth/register | Create Firestore user doc after Firebase signup. Called once on first login if doc missing. |
| GET /auth/me | Return current authenticated user's full profile from Firestore |
| PATCH /auth/me | Update user profile fields (language, skills, travelRadius, availability) |
| POST /auth/ngo | Create a new NGO document (coordinator-only). Called during signup flow. |
| GET /auth/ngo/{ngoId} | Get NGO details |
| PATCH /auth/ngo/{ngoId} | Update NGO settings |
| POST /auth/preseed | Trigger Gemini city pre-seed for new coordinator NGO |

## 1.3  Role-Based Access

Every protected route uses the get_current_user() dependency. Enforce roles using a helper:

def require_role(*roles):

def _check(user = Depends(get_current_user)):

if user['role'] not in roles:

raise HTTPException(403, 'Insufficient role')

return user

return _check

IMPLEMENTATION PROMPT Implement routers/auth.py and models/user.py for the NEXUS FastAPI backend. CONTEXT: - Firebase Auth handles login/signup. Frontend sends Firebase ID tokens in Authorization header. - get_current_user() dependency (core/dependencies.py) is already implemented. - Firestore collections: users/{uid}, ngos/{ngoId} MODELS (models/user.py): - UserRole enum: coordinator, fieldworker, volunteer - DNAProfile pydantic model with 8 float fields (0-100 each) - UserDocument pydantic model matching the full Firestore users schema: id, name, email, phone, role, ngoId, zones, language, profilePhoto, availability, travelRadius, skills, emotionalCapacity, avoidCategories, impactPoints, missionsCompleted, successRate, totalHours, burnoutRisk, burnoutScore, dnaProfile, badges, level, xp, primaryLanguage, offlineZones, createdAt, updatedAt, lastActive - NGODocument pydantic model: id, name, city, zones, needCategories, dataChannels, trustScore, trustTier, partnerNgoIds, collaborationSuggestions ENDPOINTS (routers/auth.py): 1. POST /auth/register - Body: {uid, name, email, role, ngoId?, ngoName?, city?, zones?, language, skills?, createNewNgo?} - If role==coordinator and createNewNgo==True: create ngos/{ngoId} doc first - Create users/{uid} doc with all defaults matching the Firestore schema in the PDF - Return: {user: UserDocument, ngoId: str} 2. GET /auth/me - Uses get_current_user() dependency - Fetches fresh user doc from Firestore (to catch real-time updates) - Return: UserDocument 3. PATCH /auth/me - Body: partial UserDocument (only updatable fields) - Validates fields; forbidden fields: id, email, role, ngoId, impactPoints - Writes to Firestore with updatedAt=server_timestamp() - Return: {updated: true, fields: [list of changed fields]} 4. POST /auth/ngo (coordinator only) - Body: {name, city, zones, needCategories, dataChannels} - Creates ngos/{ngoId} with trustScore=0, trustTier='bronze' - Return: NGODocument 5. GET /auth/ngo/{ngoId} - Any authenticated user in that NGO can read - Return: NGODocument 6. PATCH /auth/ngo/{ngoId} (coordinator only) - Partial update of NGO document - Return: {updated: true} 7. POST /auth/preseed (coordinator only) - Body: {city: str, zones: list[str]} - Calls gemini_flash to generate baseline zone data for the city - Creates/updates zones docs in Firestore with seed scores and signal counts - Updates _jobMeta/{ngoId} with lastPreseed timestamp - Return: {seededZones: int, zoneIds: list[str]} Include full error handling. Use firebase_admin.firestore.SERVER_TIMESTAMP for timestamps.

| PHASE 2 | Coordinator: Dashboard, Zones & Need Terrain Map |
| --- | --- |

The Coordinator Dashboard and Need Terrain Map are the most-used screens in NEXUS. They pull live zone scores, insights, mission counts, and volunteer availability. The backend's job here is to provide the aggregated data that would be expensive for the frontend to compute client-side, plus the Google Maps heatmap data endpoint.

## 2.1  Firestore Collections Involved

| Collection | Fields Read |
| --- | --- |
| zones/{zoneId} | currentScore, riskLevel, signalCounts, activeMissions, forecastScore, safetyProfile, lat, lng, geometry |
| insights/{insightId} | title, summary, severity, status, generatedAt, recommendedAction |
| missions/{missionId} | status, ngoId (for count) |
| notifications/{id} | userId, read (for unread count) |

## 2.2  Endpoints

| Method + Path | Description |
| --- | --- |
| GET /coordinator/dashboard | Aggregated dashboard metrics: zone stats, insight count, active missions, available volunteers |
| GET /coordinator/zones | All zones for coordinator's NGO with full data |
| GET /coordinator/zones/{zoneId} | Single zone detail with recent reports |
| GET /coordinator/zones/heatmap | GeoJSON-ready heatmap data for Google Maps overlay |
| PATCH /coordinator/zones/{zoneId} | Update zone risk level or add safety interaction |
| GET /coordinator/zones/{zoneId}/history | 8-week score history for forecast chart |

IMPLEMENTATION PROMPT Implement routers/zones.py for the NEXUS FastAPI backend. CONTEXT: - Coordinator's ngoId is in the authenticated user document (user['ngoId']) - Zones are linked to an NGO via the 'ngoIds' array field on each zone document - The frontend's NeedTerrainMap uses Google Maps JS API (client-side rendering). The backend provides the raw zone data; the frontend builds the heatmap. MODELS (models/zone.py): - ZoneRiskLevel enum: low, medium, high, critical - SafetyLevel enum: safe, moderate, caution - SignalCounts model: food, education, health, substance, shelter, safety (all int) - SafetyProfile model: score (0-100), level, interactions list, timeOfDayFlags, specificFlags - ZoneDocument model: id, name, ward, city, ngoIds, currentScore, riskLevel, scoreHistory, signalCounts, activeMissions, lastIntervention, forecastScore, forecastConfidence, generationalCohort, safetyProfile, geometry (dict/GeoJSON), lat, lng, updatedAt - HeatmapPoint model: lat, lng, weight (0-1), zoneId, name, riskLevel ENDPOINTS (routers/zones.py, all require coordinator role): 1. GET /coordinator/dashboard - Query zones where ngoId in zone.ngoIds (use array_contains query) - Compute: avg zone score, zones at risk (score>70), active mission count, latest 2 insights (status==active, ordered by generatedAt desc) - From RTDB volunteerPresence: count available=true entries - Return: {avgZoneScore, zonesAtRisk, activeMissions, availableVolunteers, recentInsights: [2 items], zoneCount, criticalZones: []} 2. GET /coordinator/zones - Return all zones where ngoId in zone.ngoIds - Include full ZoneDocument for each - Query param: ?risk_filter=critical¦high¦medium¦low (optional) - Return: {zones: list[ZoneDocument], total: int} 3. GET /coordinator/zones/{zoneId} - Full zone document - Also fetch last 10 reports for this zone (collection reports, ordered by createdAt desc) - Return: {zone: ZoneDocument, recentReports: list} 4. GET /coordinator/zones/heatmap - Return list[HeatmapPoint] for all NGO zones - weight = zone.currentScore / 100 - Used by frontend to build Google Maps heatmap layer 5. PATCH /coordinator/zones/{zoneId} - Allowed fields: riskLevel, safetyProfile (append interaction) - On safetyProfile update: recompute safetyProfile.score from interaction sentiments - Update updatedAt timestamp - Return: {updated: true} 6. GET /coordinator/zones/{zoneId}/history - Return zone.scoreHistory array - Return: {zoneId, history: list[{week, score, actual}]} Handle missing zones with 404. Validate coordinator belongs to same NGO as zone.

| PHASE 3 | Coordinator: Reports, Alerts & Intelligence Hub |
| --- | --- |

The Intelligence Hub is the most AI-heavy part of NEXUS. It has five sub-tabs: Gemini Synthesis, Forecast, Trust & Impact Ledger, Living Constitution (policy briefs), and Community Echo. The backend orchestrates all Gemini calls, saves results to Firestore, and exposes clean endpoints the frontend can poll or trigger.

## 3.1  Collections Involved

| Collection | Purpose |
| --- | --- |
| reports/{reportId} | All field reports — read for synthesis input |
| insights/{insightId} | Gemini-synthesized insights — written by synthesis job |
| alerts/{alertId} | Drift alerts generated from insights |
| forecasts/{forecastId} | 4-week zone forecasts |
| policyBriefs/{briefId} | Government policy brief drafts |
| broadcasts/{broadcastId} | Community Echo messages |

## 3.2  Endpoints

| Method + Path | Description |
| --- | --- |
| GET /coordinator/reports | Paginated list of all reports for NGO |
| GET /coordinator/insights | Active Gemini insights for NGO |
| POST /coordinator/insights/synthesize | Trigger Gemini synthesis job on-demand |
| GET /coordinator/alerts | Active alerts feed (live-sortable by severity) |
| POST /coordinator/alerts/{alertId}/plan | Generate Gemini intervention plan for an alert |
| PATCH /coordinator/alerts/{alertId} | Mark alert actioned/resolved |
| GET /coordinator/forecasts | All zone forecasts |
| POST /coordinator/forecasts/{zoneId} | Generate/refresh forecast for a zone |
| GET /coordinator/trust | NGO trust score and impact metrics |
| POST /coordinator/trust/recompute | Recompute trust score via Gemini |
| GET /coordinator/policy-briefs | List policy briefs |
| POST /coordinator/policy-briefs | Generate new policy brief via Gemini |
| PATCH /coordinator/policy-briefs/{id} | Update status (draft → sent) |
| GET /coordinator/broadcasts | List community echo broadcasts |
| POST /coordinator/broadcasts | Generate community echo for a zone |

IMPLEMENTATION PROMPT Implement services/synthesis_service.py and routers/intelligence.py for NEXUS. CONTEXT: - Gemini clients available at core/gemini.py: gemini_pro, gemini_flash - All Gemini calls must: wrap in try/except, parse JSON from response.text, handle malformed JSON by stripping markdown fences before json.loads() - Firestore db available at core/firebase.py SYNTHESIS SERVICE (services/synthesis_service.py): async def run_synthesis(ngo_id: str, zone_id: str = None) -> list[dict]: - Query reports: ngoId==ngo_id (and zoneId==zone_id if given), status=='synced', ordered by createdAt desc, limit 100 - Build Gemini prompt that sends the reports and asks for top 5 converging signals - Prompt must request JSON: [{zoneId, title, summary, signals:[{label,type,severity}], severity:'watch'¦'high'¦'critical', recommendedAction, patternMatch, weeklyTrend, reportCount, sourceNgoCount}] - For each insight: save to insights collection with status='active', generatedAt=now - Update zone signalCounts for each insight's primary signal type - Return list of created insight IDs async def generate_forecast(zone_id: str) -> dict: - Fetch zone document, extract scoreHistory - Prompt gemini_pro to predict next 4 weeks, return JSON: {predictions:[{week,score,confidence}], peakWeek, recommendation, trend} - Save to forecasts collection - Update zone.forecastScore and zone.forecastConfidence - Return forecast dict async def recompute_trust(ngo_id: str) -> dict: - Fetch last 50 completed missions for ngo_id - Prompt gemini_flash with mission outcomes data - Request JSON: {overall:int, dimensions:{missionSuccessRate,needScoreReduction, volunteerRetention,reportAccuracy,communityFeedback}, tier:'gold'¦'silver'¦'bronze'} - Update ngos/{ngo_id} with trustScore and trustTier - Return trust dict async def generate_policy_brief(ngo_id: str, period: str, zones: list) -> dict: - Collect top signal counts across all zones - Prompt gemini_pro to write formal Indian government policy brief - Request JSON: {contentEnglish, contentHindi, topNeeds:[{rank,need,zone,families,trend}], recommendations:list[str], sdgsAddressed:list[str]} - Save to policyBriefs collection with status='draft' - Return brief dict async def generate_echo(ngo_id: str, zone_id: str, language: str) -> dict: - Fetch zone + recent completed missions - Prompt gemini_flash for warm community broadcast in 3 languages - Request JSON: {messageKannada, messageHindi, messageEnglish} - Save to broadcasts collection - Return broadcast dict ROUTER (routers/intelligence.py): - Wire all synthesis service functions to the endpoints listed in section 3.2 - POST /coordinator/alerts/{alertId}/plan: fetch alert + zone data, prompt gemini_pro for 3-step intervention plan JSON: {steps:[{title,description,volunteerCount,resources}], estimatedDays, urgency} return plan (do NOT save to Firestore — this is on-demand only) - All endpoints require coordinator role - Add background task support: POST /synthesize triggers synthesis as BackgroundTask and returns {status: 'synthesis_started', jobId: uuid} immediately

| PHASE 4 | Coordinator: Missions + Volunteer DNA Matching |
| --- | --- |

Mission management is the operational core of NEXUS. Creating a mission triggers a cascade: duplicate detection, Gemini empathy brief generation, safety briefing, resource pre-assignment, and FCM notification to the dispatched volunteer. Volunteer DNA matching is also done here via Gemini scoring.

## 4.1  Collections Involved

| Collection | Purpose |
| --- | --- |
| missions/{missionId} | Mission lifecycle — created, dispatched, tracked, closed |
| missions/{id}/updates | Subcollection of status changes and voice updates |
| users/{uid} | Volunteer data for DNA scoring |
| zones/{zoneId} | Zone safety + signal data for empathy brief |
| resources/{resourceId} | Pre-assigned resources at dispatch |
| notifications/{id} | FCM notification to volunteer on dispatch |

## 4.2  Endpoints

| Method + Path | Description |
| --- | --- |
| GET /coordinator/missions | Paginated, filterable mission list |
| POST /coordinator/missions | Create mission (with dupe check + Gemini brief) |
| GET /coordinator/missions/{id} | Full mission detail with updates subcollection |
| PATCH /coordinator/missions/{id} | Update mission status or merge a report |
| POST /coordinator/missions/{id}/merge | Merge a report into an existing mission |
| GET /coordinator/volunteers | All volunteers in NGO zones with live presence |
| POST /coordinator/volunteers/score | Run Gemini DNA match scoring for a mission |

IMPLEMENTATION PROMPT Implement routers/missions.py and services/matching_service.py for NEXUS. MISSION CREATION (routers/missions.py POST /coordinator/missions): Body: {title, zoneId, needType, missionType:'intervention'¦'survey', priority, description, targetFamilies, assignedTo (userId), reportIds:list[str], isJointMission?, jointNgoId?} Steps: 1. DUPLICATE CHECK: Query missions where zoneId==body.zoneId AND needType==body.needType AND status IN ['pending','dispatched','en_route','on_ground']. If found, return HTTP 409 with {duplicate: true, existingMission: <mission data>} 2. EMPATHY BRIEF: Fetch zone doc. Fetch volunteer doc (assignedTo). Prompt gemini_pro: "Generate a volunteer mission brief in {volunteer.language[0]}. Mission: {needType} in {zone.name}. Zone safety: {zone.safetyProfile}. Community context: {zone.signalCounts}. Return JSON: {openingLine:str, avoidances:list[str], decisionTree:[{if:str,then:str}], safetyBriefing:{score:int, level:str, recentNotes:list[str], timeRecommendation:str}}" 3. RESOURCES: Query resources where zones array_contains zoneId AND status != 'unavailable'. Take first 4 results. 4. CREATE MISSION: Write to Firestore with all fields from Firestore schema (see PDF section 2). Set status='pending', needScoreBefore=zone.currentScore. Use auto-generated Firestore doc ID formatted as 'M-{4 digit number}'. 5. NOTIFY VOLUNTEER: Create notification document in Firestore: {userId: assignedTo, type:'mission_dispatch', title:'New mission — {zone.name}', description: brief.openingLine, linkedId: missionId, actionable:true, actions:[{label:'Accept',type:'primary'},{label:'Decline',type:'danger'}], read:false, createdAt: now} 6. Return: full mission document MERGE ENDPOINT (POST /coordinator/missions/{id}/merge): Body: {reportId: str} - Batch write: update mission.sourceReportIds (arrayUnion), mission.reportCount (+1) - Update report.mergedIntoMissionId = missionId, report.status = 'merged' - Return: {merged: true, missionId, reportId} DNA MATCHING SERVICE (services/matching_service.py): async def score_volunteers_for_mission(mission: dict, volunteers: list, presence: dict) -> list: - Filter: only available=true in presence AND needType not in volunteer.avoidCategories - Build prompt for gemini_pro with mission data and volunteer profiles - Request JSON array: [{volunteerId, overallScore:int(0-100), dimensions:{skillMatch,proximity,languageMatch,emotionalCapacity, pastSuccess,zoneFamiliarity,availability,burnoutResistance}, reasoning:str}] sorted by overallScore descending - Return parsed list ROUTER (POST /coordinator/volunteers/score): - Body: {missionId: str} - Fetch mission from Firestore - Fetch all volunteers for this NGO (role==volunteer, ngoId==user.ngoId) - Fetch presence data from RTDB at volunteerPresence/ - Call score_volunteers_for_mission() - Return: {scores: list, missionId, scoredAt: ISO timestamp}

| PHASE 5 | Coordinator: Resources & Notifications |
| --- | --- |

Resource Inventory management and the Notification system are supporting features that are deeply integrated into the mission lifecycle. Resources get auto-suggested at mission creation (Phase 4). Notifications are created by multiple parts of the backend and read live by the frontend.

## 5.1  Endpoints

| Method + Path | Description |
| --- | --- |
| GET /coordinator/resources | All resources for NGO — filterable by status/zone |
| POST /coordinator/resources | Add a new resource to inventory |
| PATCH /coordinator/resources/{id} | Update resource quantity or metadata |
| POST /coordinator/resources/{id}/log-usage | Decrement quantity + log usage event |
| GET /notifications | Current user's notifications — paginated |
| PATCH /notifications/{id}/read | Mark a notification as read |
| POST /notifications/read-all | Mark all notifications read (batch write) |

IMPLEMENTATION PROMPT Implement routers/resources.py and services/notification_service.py for NEXUS. RESOURCE MODEL (models/resource.py): - ResourceStatus enum: available, low, unavailable - ResourceLocation model: lat, lng, address, contactName, contactPhone - UsageLogEntry model: missionId, quantityUsed, date, volunteerId - ResourceDocument: id, ngoId, zones:list[str], name, category, quantity, unit, lowStockThreshold, location:ResourceLocation, distance:float, status:ResourceStatus, usageLog:list[UsageLogEntry], createdAt, updatedAt RESOURCES ENDPOINTS (routers/resources.py, coordinator role): 1. GET /coordinator/resources - Query resources where ngoId == user.ngoId - Filter params: ?status=available¦low¦unavailable, ?zone=zoneId - Return: {resources: list[ResourceDocument], total: int, lowStockCount: int, unavailableCount: int} 2. POST /coordinator/resources - Body: {name, category, quantity, unit, lowStockThreshold, zones, location} - Auto-set status based on quantity vs threshold - Return: ResourceDocument 3. PATCH /coordinator/resources/{id} - Allowed fields: name, quantity, unit, lowStockThreshold, zones, location, category - Recompute status after quantity change - Return: {updated: true} 4. POST /coordinator/resources/{id}/log-usage - Body: {missionId: str, quantityUsed: int, volunteerId: str} - Validate: quantityUsed <= resource.quantity - Batch write: a. Decrement resource.quantity b. Recompute resource.status (low if new_qty <= threshold, unavailable if 0) c. Append to resource.usageLog d. Update mission's resources array - If new_qty <= threshold: create low-stock notification for coordinator - Return: {newQuantity: int, newStatus: str, notificationSent: bool} NOTIFICATION SERVICE (services/notification_service.py): async def create_notification(user_id: str, type: str, title: str, description: str = None, linked_id: str = None, actionable: bool = False, actions: list = None, priority: str = 'normal') -> str: - Write to notifications/{auto_id} in Firestore - Return the notification document ID async def send_fcm_push(user_id: str, title: str, body: str, data: dict = None): - Fetch user.fcmToken from Firestore - If token exists: send via firebase_admin.messaging.Message - Handle invalid token gracefully (log, don't raise) NOTIFICATION ROUTER (routers/notifications.py): 1. GET /notifications - Query notifications where userId == current_user.id, ordered by createdAt desc - Limit 50, support ?unread_only=true filter - Return: {notifications: list, unreadCount: int} 2. PATCH /notifications/{id}/read - Update read=True for notification (verify ownership) - Return: {updated: true} 3. POST /notifications/read-all - Batch update all unread notifications for current user - Return: {markedRead: int}

| PHASE 6 | Field Worker: Scan Survey OCR + Voice Report |
| --- | --- |

Field workers are the data-collection engine of NEXUS. They photograph paper surveys or record voice notes, and the backend processes these through Gemini Vision and Gemini Audio APIs to extract structured community data. This is the most unique pipeline in the product.

## 6.1  Data Flow

- Field worker uploads image (paper survey) or audio file

- Backend receives file via multipart upload

- Backend converts to base64 and calls Gemini Vision or Gemini Audio

- Gemini returns structured JSON: needType, severity, familiesAffected, location, confidence

- Backend uploads original file to Cloud Storage

- Backend creates report document in Firestore

- Backend checks for duplicate active mission in same zone/needType

- If duplicate: merges report into existing mission

- If new: saves as synced report, triggers synthesis check

## 6.2  Endpoints

| Method + Path | Description |
| --- | --- |
| POST /fieldworker/scan | Upload survey image → Gemini OCR → structured JSON |
| POST /fieldworker/voice | Upload voice audio → Gemini Audio → transcript + structured JSON |
| POST /fieldworker/reports | Submit final report (after user confirms extracted data) |
| GET /fieldworker/reports | Field worker's own report history |
| POST /fieldworker/offline-sync | Batch submit reports queued while offline |

IMPLEMENTATION PROMPT Implement services/ocr_service.py, services/voice_service.py, and routers/fieldworker.py for NEXUS. OCR SERVICE (services/ocr_service.py): async def process_scan(image_bytes: bytes, mime_type: str) -> dict: - Convert image_bytes to base64 - Call gemini_vision (gemini-1.5-pro model) with inline image part - Prompt: "Extract all data from this community survey form. Return ONLY valid JSON with NO markdown fences: {needType:str, severity:'low'¦'medium'¦'high'¦'critical', familiesAffected:int, location:str, landmark:str, additionalNotes:str, safetySignals:list[str], confidence:int(0-100), fieldConfidences:{needType:int, severity:int, families:int}}" - Strip json fences, parse JSON - Return dict or raise ValueError with message VOICE SERVICE (services/voice_service.py): async def process_voice(audio_bytes: bytes, language: str = 'en') -> dict: - Convert audio_bytes to base64 - Call gemini_vision (gemini-1.5-pro handles audio inline data too) - Prompt: "Transcribe this voice report. Language hint: {language}. Then extract community needs data. Return ONLY valid JSON with NO markdown fences: {transcript:str, transcriptEnglish:str, needType:str, severity:str, familiesAffected:int, location:str, safetySignals:list[str], confidence:int(0-100)}" - Return parsed dict FIELD WORKER ROUTER (routers/fieldworker.py): 1. POST /fieldworker/scan - Multipart: file (UploadFile), zoneId (Form), language (Form, default 'en') - Validate file is image (content_type starts with 'image/') - Read file bytes, call ocr_service.process_scan() - Upload to GCS: surveys/{userId}/{timestamp}.jpg - Return: {extracted: dict, imageUrl: str, needsReview: bool (confidence<80)} 2. POST /fieldworker/voice - Multipart: file (UploadFile), language (Form, default 'en') - Validate file is audio - Read bytes, call voice_service.process_voice() - Upload to GCS: voice/{userId}/{timestamp}.wav - Return: {transcript: str, extracted: dict, voiceUrl: str} 3. POST /fieldworker/reports - Body: {zoneId, needType, severity, familiesAffected, location:{lat,lng,address,landmark}, inputType, imageUrl?, voiceUrl?, transcript?, ocrRaw?, extractedData, confidence, safetySignals:[]} - Check for duplicate active mission: query missions where zoneId AND needType match and status in active statuses - Create report document in Firestore (status='synced') - If duplicate found: merge report into existing mission, set report.mergedIntoMissionId - Else: check if zone now has >= 5 unmerged reports, if so trigger synthesis as background task - Return: {reportId, merged:bool, missionId:str¦null, triggeredSynthesis:bool} 4. GET /fieldworker/reports - Query reports where submittedBy == current_user.id - Ordered by createdAt desc, limit 20 - Return: {reports: list, total: int} 5. POST /fieldworker/offline-sync - Body: {reports: list[ReportPayload]} (same schema as POST /fieldworker/reports) - Process each report in sequence (not parallel — avoid race conditions) - For each: create report, check duplicate, merge or save - Return: {synced: int, merged: int, errors: list[{index, error}]} All fieldworker routes require 'fieldworker' role. Upload files to GCS using core/storage.py bucket reference.

| PHASE 7 | Field Worker: Active Mission + Status Updates |
| --- | --- |

Field workers also receive SURVEY type missions from coordinators. When on a mission, they send real-time status updates that write to Firebase RTDB for sub-second coordinator visibility. Voice field updates are transcribed by Gemini and stored in the mission's updates subcollection.

## 7.1  Endpoints

| Method + Path | Description |
| --- | --- |
| GET /fieldworker/mission/active | Current active survey mission for this field worker |
| POST /fieldworker/mission/{id}/status | Update mission status (writes to RTDB + Firestore) |
| POST /fieldworker/mission/{id}/voice-update | Submit voice field update → Gemini transcription |
| POST /fieldworker/mission/{id}/complete | Close out mission with outcome notes |

IMPLEMENTATION PROMPT Add field worker active mission endpoints to routers/fieldworker.py. ACTIVE MISSION (GET /fieldworker/mission/active): - Query missions where assignedTo==user.id AND assignedRole=='fieldworker' AND status IN ['dispatched','en_route','on_ground'] - Return first result or null - Include mission updates subcollection (last 10 entries) - Return: {mission: dict¦null, updates: list} STATUS UPDATE (POST /fieldworker/mission/{id}/status): Body: {status: 'en_route'¦'on_ground'¦'completed', location: {lat, lng}} Steps: 1. Validate user owns the mission (assignedTo == user.id) 2. Write to Firebase RTDB path: missionTracking/{missionId}: {volunteerId: user.id, status, location, lastUpdate: now, isOnGround: status=='on_ground'} 3. Write to Firestore missions/{id}/updates subcollection: {type:'status_change', status, timestamp:now, location, submittedBy:user.id} 4. Update missions/{id}.status in Firestore if status is terminal (completed) Return: {updated: true, rtdbWritten: true} VOICE UPDATE (POST /fieldworker/mission/{id}/voice-update): Multipart: file (UploadFile) Steps: 1. Read audio bytes, upload to GCS: voice/{userId}/updates/{missionId}/{timestamp}.wav 2. Call voice_service.process_voice() on the audio bytes 3. Use a focused prompt to extract field update: "Transcribe this field update. Extract key findings. Return JSON: {transcript:str, keyFindings:list[str], familiesVisited:int}" 4. Write to missions/{id}/updates subcollection: {type:'voice_update', transcript, keyFindings, timestamp:now, submittedBy:user.id} Return: {transcript: str, keyFindings: list, updateId: str} COMPLETE MISSION (POST /fieldworker/mission/{id}/complete): Body: {outcome: 'success'¦'failure', familiesHelped: int, notes: str} Steps: 1. Update missions/{id}: status='completed'¦'failed', familiesHelped, outcomeNotes=notes, completedAt=now 2. Delete RTDB entry at missionTracking/{missionId} 3. Update volunteer (assignedTo) stats: missionsCompleted+1, totalHours+calculated 4. Call Gemini Flash to extract safety signals from notes: "Extract safety observations from: '{notes}'. Return JSON: {sentiment:'positive'¦'neutral'¦'negative', summary:str, safetyFlags:list[str]}" 5. Append to zone.safetyProfile.interactions, recompute safetyProfile.score 6. Notify coordinator: create notification {type:'mission_completed', ...} Return: {completed: true, missionId, safetyExtracted: bool}

| PHASE 8 | Volunteer: Dashboard + Mission Lifecycle |
| --- | --- |

Volunteers have a simpler but time-critical flow: they toggle availability (writes to RTDB instantly), receive mission notifications, accept or decline, then execute and close the mission. Every action needs to be fast. The backend for volunteers is lightweight — most heavy lifting is already done at mission creation time.

## 8.1  Endpoints

| Method + Path | Description |
| --- | --- |
| PATCH /volunteer/availability | Toggle availability + write location to RTDB |
| GET /volunteer/missions | Active + past missions for this volunteer |
| GET /volunteer/missions/{id} | Full mission detail including empathy brief |
| POST /volunteer/missions/{id}/accept | Accept a dispatched mission |
| POST /volunteer/missions/{id}/status | Update live mission status (RTDB + Firestore) |
| POST /volunteer/missions/{id}/complete | Close mission with outcome data |
| POST /volunteer/missions/{id}/voice-update | Voice update while on mission |

IMPLEMENTATION PROMPT Implement routers/volunteers.py for NEXUS volunteer flows. AVAILABILITY TOGGLE (PATCH /volunteer/availability): Body: {available: bool, location: {lat: float, lng: float}} Steps: 1. Write to RTDB volunteerPresence/{userId}: {available, location, lastSeen: server_timestamp()} 2. Update Firestore users/{userId}: {availability: available, updatedAt: now} Return: {updated: true, available} MISSIONS LIST (GET /volunteer/missions): - Query active: missions where assignedTo==user.id AND status IN active statuses - Query past: missions where assignedTo==user.id AND status IN ['completed','failed'] ordered by completedAt desc, limit 20 - For active mission: also fetch RTDB missionTracking/{missionId} for live status Return: {activeMission: dict¦null, pastMissions: list, liveStatus: dict¦null} ACCEPT MISSION (POST /volunteer/missions/{id}/accept): Steps: 1. Verify notification exists and is unread for this user with linkedId==missionId 2. Batch write: - Mark notification read=True - Update mission status='dispatched', dispatchedAt=now 3. Write to RTDB missionTracking/{missionId}: {volunteerId: user.id, status:'dispatched', location: body.location, lastUpdate: now} Return: {accepted: true, mission: dict} VOLUNTEER STATUS UPDATE (POST /volunteer/missions/{id}/status): Body: {status: str, location: {lat, lng}} - Same as fieldworker status update pattern - Write to RTDB missionTracking/{missionId} - Add to missions/{id}/updates subcollection Return: {updated: true} VOLUNTEER COMPLETE MISSION (POST /volunteer/missions/{id}/complete): Body: {outcome:'success'¦'failure', familiesHelped:int, notes:str} Steps: 1. Update missions/{id} in Firestore 2. Remove missionTracking/{missionId} from RTDB 3. Update volunteer stats in users/{userId}: missionsCompleted+1, totalHours+calculated, impactPoints+calculated (impactPoints = familiesHelped * 10 if success, else familiesHelped * 3) 4. Extract safety signals from notes via Gemini Flash (same as Phase 7) 5. Update zone safety profile 6. Notify coordinator Return: {completed: true} VOLUNTEER VOICE UPDATE (POST /volunteer/missions/{id}/voice-update): - Identical to fieldworker voice update (same service call) - Store in missions/{id}/updates subcollection Return: {transcript, updateId}

| PHASE 9 | Volunteer: Empathy Engine + Impact Ledger |
| --- | --- |

The Empathy Engine and Impact Ledger are the volunteer-facing AI features. The Empathy Engine shows the volunteer their mission brief, safety profile, and provides in-ear coaching. The Impact Ledger shows verified impact scores, DNA profile, and burnout risk — all powered by Gemini.

## 9.1  Endpoints

| Method + Path | Description |
| --- | --- |
| GET /volunteer/empathy/{missionId} | Full empathy brief, safety profile, resources for a mission |
| POST /volunteer/empathy/{missionId}/inear | In-ear mode: send 10s audio → get coaching suggestion |
| GET /volunteer/impact | Full impact stats, DNA profile, burnout analysis |
| POST /volunteer/impact/update-dna | Trigger Gemini DNA profile recompute |
| POST /volunteer/impact/verify/{missionId} | 14-day impact verification for a completed mission |

IMPLEMENTATION PROMPT Implement empathy engine and impact endpoints in routers/volunteers.py. EMPATHY ENGINE (GET /volunteer/empathy/{missionId}): Steps: 1. Fetch mission document (verify assignedTo == user.id) 2. Fetch zone document for safetyProfile real-time data 3. Return mission.empathyBrief, mission.empathyDecisionTree, mission.safetyBriefing, mission.resources, zone.safetyProfile These were pre-computed at mission dispatch — NO Gemini call needed here. Return: { empathyBrief: str, avoidances: list, decisionTree: list, safetyBriefing: {score, level, recentNotes, timeRecommendation}, resources: list[{name, quantity, location, distance}], zoneSafetyProfile: {score, level, specificFlags, timeOfDayFlags} } IN-EAR COACHING (POST /volunteer/empathy/{missionId}/inear): Multipart: file (UploadFile — 10 second audio chunk) Steps: 1. Fetch mission brief from Firestore 2. Process audio via voice_service (base64 + gemini call) 3. Use specialized coaching prompt: "Listen to this volunteer conversation clip during {mission.needType} outreach. Volunteer brief context: {mission.empathyBrief}. Suggested approach style: {mission.empathyDecisionTree summary}. Suggest ONE short, actionable response or next step in {mission.empathyLanguage}. Keep it under 15 words. Return JSON: {suggestion:str, confidence:int(0-100), tone:'reassure'¦'redirect'¦'advance'¦'pause'}" 4. Return coaching suggestion immediately (fast response critical here — use gemini_flash) Return: {suggestion: str, confidence: int, tone: str} IMPACT STATS (GET /volunteer/impact): - Fetch user document (live stats: impactPoints, missionsCompleted, totalHours, etc.) - Fetch completed missions with needScoreAfter != null (verified impact) - Compute: totalFamiliesHelped, avgNeedScoreReduction, successRate - Check if any missions completed 14+ days ago without needScoreAfter set (unverified) Return: { stats: {impactPoints, missionsCompleted, totalHours, successRate, totalFamiliesHelped}, dnaProfile: dict, burnoutRisk: str, burnoutScore: int, level: str, xp: int, badges: list, verifiedMissions: list, unverifiedCount: int } DNA PROFILE UPDATE (POST /volunteer/impact/update-dna): Steps: 1. Fetch last 20 completed missions for this volunteer 2. Prompt gemini_flash: "Update volunteer DNA profile based on mission history. Completed missions: {missions_json}. Current profile: {user.dnaProfile}. Recalculate all 8 dimensions based on actual performance outcomes. Return JSON: {dnaProfile:{skillMatch,proximity,emotionalCapacity,languageMatch, pastSuccess,availability,zoneFamiliarity,burnoutResistance}, all 0-100, burnoutRisk:'low'¦'medium'¦'high', burnoutScore:int(0-100)}" 3. Update users/{userId}: dnaProfile, burnoutRisk, burnoutScore, updatedAt Return: {updated: true, dnaProfile: dict, burnoutRisk: str} 14-DAY VERIFICATION (POST /volunteer/impact/verify/{missionId}): - Validate: mission.completedAt was at least 14 days ago - Fetch current zone.currentScore - Update mission: needScoreAfter=currentScore, impactScore=needScoreBefore-currentScore Return: {verified: true, impactScore: int, needScoreBefore: int, needScoreAfter: int}

| PHASE 10 | Community Voice Channel (Public, No Auth) |
| --- | --- |

The Community Voice Channel is a public-facing page — no login required. Community members report problems, get a reference number, and can track their report status. This is NEXUS's most accessible data channel, designed for smartphone-less users who can report via a simple web form.

## 10.1  Endpoints

| Method + Path | Description |
| --- | --- |
| POST /community/report | Submit community report (public, no auth) |
| GET /community/report/{refNumber} | Track report status by reference number |
| GET /community/zones/nearest | Find nearest NGO zone by lat/lng (for form autofill) |

IMPLEMENTATION PROMPT Implement routers/community_voice.py for NEXUS (NO authentication required). MODELS (models/report.py, add to existing): - CommunityReportStatus enum: received, under_review, dispatched, resolved - StatusUpdate model: status, note, timestamp - CommunityReportDocument: id, phone, problem, problemEnglish, problemType, urgency:'low'¦'medium'¦'emergency', location:{address,lat,lng}, referenceNumber, language, status, statusUpdates:list[StatusUpdate], linkedMissionId:str¦null, zoneId:str¦null, createdAt SUBMIT REPORT (POST /community/report) — NO auth required: Body: {phone:str, problem:str, problemType:str, urgency:str, location:{address,lat?,lng?}} Steps: 1. Generate reference number: 'NCH-' + 4 random digits 2. Detect language + translate via gemini_flash: "Detect the language of this text: '{problem}'. Translate it to English if not already English. Return JSON: {language:str (ISO 639-1), englishTranslation:str}" 3. Save to communityReports collection with status='received', statusUpdates=[{status:'received', note:'Your report has been received.', timestamp:now}] 4. NEAREST ZONE: If location.lat and location.lng provided: - Fetch all zones from Firestore - Compute Haversine distance from report location to each zone's lat/lng centroid - Assign zoneId of nearest zone - Create a parallel report document in the reports collection (for synthesis input): {submittedBy:'community_voice', ngoId:nearestZone.ngoIds[0], zoneId:nearestZone.id, needType:problemType, severity:'critical' if urgency=='emergency' else 'medium', familiesAffected:1, inputType:'community_voice', rawData:{communityPhone:phone, referenceNumber:refNumber}, extractedData:{problem:problemEnglish}, confidence:70, status:'synced'} 5. Return: {referenceNumber, status:'received', message:'Your report is being reviewed.'} TRACK REPORT (GET /community/report/{refNumber}) — NO auth: - Query communityReports where referenceNumber == refNumber - Return: {found:bool, status?:str, statusUpdates?:list, linkedMissionId?:str, estimatedResponse:str} - Never expose phone number in response NEAREST ZONE (GET /community/zones/nearest) — NO auth: Query params: ?lat=float&lng=float - Fetch all zones, compute Haversine distances - Return nearest 3 zones: {zones:[{id,name,ward,distance_km}]} Haversine formula in Python: import math def haversine(lat1,lng1,lat2,lng2): R=6371; dlat=math.radians(lat2-lat1); dlng=math.radians(lng2-lng1) a=math.sin(dlat/2)**2+math.cos(math.radians(lat1))*math.cos(math.radians(lat2))*math.sin(dlng/2)**2 return R*2*math.asin(math.sqrt(a))

| PHASE 11 | Background AI Jobs: Synthesis, Forecast, Burnout |
| --- | --- |

Since NEXUS avoids Cloud Functions (keys in .env), background jobs run client-side when the coordinator opens the dashboard. The backend provides the job execution endpoints, and the frontend's autoJobs.ts calls them with throttle logic. Each job checks _jobMeta/{ngoId} before running to avoid re-running within its cooldown window.

## 11.1  Job Architecture

- Synthesis job: runs every 15 minutes (if new reports exist)

- Forecast job: runs every 7 days per zone

- Burnout job: runs every 7 days (scores all NGO volunteers)

- Each job writes its lastRun timestamp to _jobMeta/{ngoId}

- Frontend calls POST /jobs/{jobName}/run — backend checks cooldown before executing

## 11.2  Endpoints

| Method + Path | Description |
| --- | --- |
| POST /jobs/synthesis/run | Run synthesis job (checks 15min cooldown) |
| POST /jobs/forecast/run | Run forecast for all NGO zones (7-day cooldown) |
| POST /jobs/burnout/run | Run burnout scoring for all NGO volunteers (7-day cooldown) |
| GET /jobs/status | Return last run timestamps for all jobs |

IMPLEMENTATION PROMPT Implement routers/jobs.py and services/forecast_service.py for NEXUS background jobs. JOB META PATTERN: For each job endpoint: 1. Fetch _jobMeta/{ngoId} from Firestore 2. Check if lastRun > cooldown threshold (synthesis: 15min, forecast/burnout: 7 days) 3. If within cooldown: return {skipped: true, nextRunAt: ISO timestamp} 4. If outside cooldown: run job, update _jobMeta/{ngoId} with new timestamp 5. Return {ran: true, result: ...} SYNTHESIS JOB (POST /jobs/synthesis/run, coordinator only): - Call synthesis_service.run_synthesis(ngo_id=user.ngoId) - Update _jobMeta/{ngoId}.lastSynthesis = now - Also check if any high/critical insights should generate alerts: For each critical insight: create alert document in alerts collection: {zoneId, ngoId, type:'insight_alert', severity:insight.severity, title:insight.title, description:insight.summary, signals:insight.signals, weeksToThreshold:2, confidence:80, triggeredBy:'synthesis', status:'active', createdAt:now} Return: {ran:true, insightsCreated:int, alertsCreated:int} FORECAST JOB (POST /jobs/forecast/run, coordinator only): - Fetch all zones for this NGO - For each zone: call synthesis_service.generate_forecast(zone_id) (run sequentially, not parallel — Gemini rate limits) - Update _jobMeta/{ngoId}.lastForecast = now Return: {ran:true, zonesForecasted:int} BURNOUT JOB (POST /jobs/burnout/run, coordinator only): async def run_burnout_job(ngo_id: str) -> dict: - Fetch all volunteers where role=='volunteer' AND ngoId==ngo_id - For each volunteer with 3+ completed missions: Prompt gemini_flash: "Assess burnout risk for this volunteer based on mission history. Volunteer: {name, missionsCompleted, totalHours, emotionalCapacity}. Recent missions: {last 10 missions — needType, severity, outcome}. Return JSON: {burnoutRisk:'low'¦'medium'¦'high', burnoutScore:int(0-100), reasoning:str, recommendedBreak:bool}" Update users/{uid}: burnoutRisk, burnoutScore, updatedAt If burnoutRisk=='high': create notification for coordinator: {type:'volunteer_burnout', title:'Burnout risk: {name}', ...} - Update _jobMeta/{ngoId}.lastBurnout = now Return: {ran:true, volunteersScored:int, highRiskCount:int} JOBS STATUS (GET /jobs/status, coordinator only): - Fetch _jobMeta/{ngoId} - Return: {lastSynthesis, lastForecast, lastBurnout, nextSynthesisAt, nextForecastAt, nextBurnoutAt} where nextXAt = lastX + cooldown_ms

| PHASE 12 | Trust Score, Inter-NGO Collaboration & Admin |
| --- | --- |

The final phase covers the Organisation Settings page (inter-NGO collaboration suggestions powered by Gemini), the Trust Fabric (donor report generation), and a lightweight admin endpoint for managing the platform data. These are lower-traffic but important for the coordinator's strategic workflow.

## 12.1  Endpoints

| Method + Path | Description |
| --- | --- |
| GET /coordinator/organisation | Full NGO profile with trust + collaboration data |
| POST /coordinator/organisation/collaborations/suggest | Gemini inter-NGO collaboration suggestions |
| POST /coordinator/organisation/donor-report | Generate PDF donor impact report via Gemini |
| GET /coordinator/team | All users in this NGO with roles |
| PATCH /coordinator/team/{userId} | Update team member role or zone assignments |
| DELETE /coordinator/team/{userId} | Remove user from NGO |

IMPLEMENTATION PROMPT Implement routers/organisation.py for NEXUS coordinator organisation management. ORGANISATION PAGE (GET /coordinator/organisation): - Fetch NGO document for user.ngoId - Fetch trust score, tier, collaboration suggestions - Fetch aggregated impact: sum familiesHelped and completedMissions for this NGO Return: {ngo: NGODocument, impactSummary: {totalFamilies, totalMissions, avgZoneScore}} COLLABORATION SUGGESTIONS (POST /coordinator/organisation/collaborations/suggest): Steps: 1. Fetch all NGOs in the same city (query ngos where city==user_ngo.city) 2. Fetch current NGO's zone needs (signalCounts from zones) 3. Prompt gemini_flash: "Suggest NGO collaboration partnerships for {ngo.name}. Our zones: {our_zones_summary}. Our primary needs: {top_signal_types}. Other NGOs in city: {other_ngos with their needCategories and zones}. Return JSON: [{ngoId, ngoName, reason:str, zones:list[str], matchScore:int(0-100)}] Top 3 suggestions only, sorted by matchScore." 4. Update ngos/{ngoId}.collaborationSuggestions with results + timestamp Return: {suggestions: list, updatedAt: ISO timestamp} DONOR REPORT (POST /coordinator/organisation/donor-report): Body: {period: str, sections: list[str]} Steps: 1. Fetch completed missions with outcomes (last 6 months or specified period) 2. Compute: totalFamilies, avgNeedReduction, missionCount 3. Prompt gemini_pro: "Generate a professional NGO donor impact report for {period}. Data: families helped={n}, avg need score reduction={x}%, missions completed={y}, trust score={z}/100. Mission details (sample): {top 10 missions}. Write in formal English. Include: 1. Executive Summary 2. Impact Metrics 3. Zone Highlights 4. Volunteer Achievements 5. SDG Alignment 6. Forward Outlook Return JSON: {executiveSummary:str, sections:[{title:str, content:str}], sdgsAddressed:list[str]}" 4. Return the report data (frontend renders to PDF with jsPDF) Return: {report: dict, generatedAt: ISO timestamp} TEAM MANAGEMENT: GET /coordinator/team: - Query users where ngoId == user.ngoId, ordered by role then name - Return: {team: list[{id,name,email,role,zones,lastActive}], counts:{coordinators,fieldworkers,volunteers}} PATCH /coordinator/team/{userId} (coordinator only): - Body: {zones?: list[str], role?: str} # Only zones and role are changeable - Validate: cannot change own role - Update users/{userId} Return: {updated: true} DELETE /coordinator/team/{userId} (coordinator only): - Cannot delete self - Update users/{userId}: ngoId=null, zones=[] Return: {removed: true}

# Quick Reference: All Endpoints by Role

### Public (No Auth)

| Endpoint | Description |
| --- | --- |
| POST /community/report | Submit community voice report |
| GET /community/report/{refNumber} | Track report status |
| GET /community/zones/nearest | Find nearest zone by coordinates |
| GET /health | Health check |

### All Authenticated Users

| Endpoint | Description |
| --- | --- |
| POST /auth/register | Create user profile after Firebase signup |
| GET /auth/me | Get own profile |
| PATCH /auth/me | Update own profile |
| GET /notifications | Get notifications |
| PATCH /notifications/{id}/read | Mark notification read |
| POST /notifications/read-all | Mark all read |

### Coordinator Role

| Endpoint | Description |
| --- | --- |
| GET /coordinator/dashboard | Aggregated dashboard data |
| GET /coordinator/zones | All zones for NGO |
| GET /coordinator/zones/{id} | Zone detail + recent reports |
| GET /coordinator/zones/heatmap | Heatmap GeoJSON data |
| PATCH /coordinator/zones/{id} | Update zone metadata |
| GET /coordinator/reports | All reports paginated |
| GET /coordinator/insights | Active Gemini insights |
| POST /coordinator/insights/synthesize | Trigger synthesis |
| GET /coordinator/alerts | Active alerts feed |
| POST /coordinator/alerts/{id}/plan | Generate intervention plan |
| PATCH /coordinator/alerts/{id} | Update alert status |
| GET /coordinator/forecasts | All zone forecasts |
| POST /coordinator/forecasts/{zoneId} | Generate zone forecast |
| GET /coordinator/trust | NGO trust + impact data |
| POST /coordinator/trust/recompute | Recompute trust score |
| GET /coordinator/policy-briefs | List policy briefs |
| POST /coordinator/policy-briefs | Generate policy brief |
| GET /coordinator/broadcasts | List echo broadcasts |
| POST /coordinator/broadcasts | Generate community echo |
| GET /coordinator/missions | Mission list |
| POST /coordinator/missions | Create mission (with dupe check + brief) |
| GET /coordinator/missions/{id} | Mission detail |
| PATCH /coordinator/missions/{id} | Update mission |
| POST /coordinator/missions/{id}/merge | Merge report into mission |
| GET /coordinator/volunteers | Volunteer list with live presence |
| POST /coordinator/volunteers/score | Run DNA match scoring |
| GET /coordinator/resources | Resource inventory |
| POST /coordinator/resources | Add resource |
| PATCH /coordinator/resources/{id} | Update resource |
| POST /coordinator/resources/{id}/log-usage | Log resource usage |
| GET /coordinator/organisation | Organisation profile |
| POST /coordinator/organisation/collaborations/suggest | Suggest NGO collabs |
| POST /coordinator/organisation/donor-report | Generate donor report |
| GET /coordinator/team | Team members |
| PATCH /coordinator/team/{userId} | Update team member |
| DELETE /coordinator/team/{userId} | Remove team member |
| POST /jobs/synthesis/run | Run synthesis job |
| POST /jobs/forecast/run | Run forecast job |
| POST /jobs/burnout/run | Run burnout job |
| GET /jobs/status | Job run timestamps |

### Field Worker Role

| Endpoint | Description |
| --- | --- |
| POST /fieldworker/scan | Upload survey image → OCR |
| POST /fieldworker/voice | Upload voice → transcription |
| POST /fieldworker/reports | Submit confirmed report |
| GET /fieldworker/reports | Own report history |
| POST /fieldworker/offline-sync | Batch offline report sync |
| GET /fieldworker/mission/active | Current active mission |
| POST /fieldworker/mission/{id}/status | Update mission status |
| POST /fieldworker/mission/{id}/voice-update | Voice field update |
| POST /fieldworker/mission/{id}/complete | Complete mission |

### Volunteer Role

| Endpoint | Description |
| --- | --- |
| PATCH /volunteer/availability | Toggle availability + location |
| GET /volunteer/missions | Active + past missions |
| GET /volunteer/missions/{id} | Mission detail |
| POST /volunteer/missions/{id}/accept | Accept dispatched mission |
| POST /volunteer/missions/{id}/status | Update live status |
| POST /volunteer/missions/{id}/complete | Close mission |
| POST /volunteer/missions/{id}/voice-update | Voice update while on mission |
| GET /volunteer/empathy/{missionId} | Empathy brief + safety + resources |
| POST /volunteer/empathy/{missionId}/inear | In-ear coaching (audio chunk) |
| GET /volunteer/impact | Impact stats + DNA + burnout |
| POST /volunteer/impact/update-dna | Recompute DNA profile |
| POST /volunteer/impact/verify/{missionId} | 14-day impact verification |

# Common Backend Patterns & Conventions

## Gemini Response Parsing

All Gemini calls must strip markdown fences before parsing JSON. Use this helper:

def parse_gemini_json(text: str) -> dict:

clean = text.strip()

if clean.startswith('```'):

clean = clean.split('\n', 1)[1].rsplit('```', 1)[0]

return json.loads(clean.strip())

## Firebase Timestamp Handling

Firestore timestamps are returned as DatetimeWithNanoseconds. Always serialize with:

from google.cloud.firestore import SERVER_TIMESTAMP

def ts_to_iso(ts) -> str:

if hasattr(ts, 'isoformat'): return ts.isoformat()

return str(ts)

## RTDB vs Firestore — When to Use Which

| Firebase RTDB | Firestore |
| --- | --- |
| volunteerPresence — availability toggle (<1s) | All mission documents |
| missionTracking — live location/status updates | All user profiles |
|  | All reports, insights, alerts |
|  | All resource, broadcast, notification docs |

## Error Response Convention

All errors follow this format:

{"detail": {"code": "MISSION_DUPLICATE", "message": "An active mission exists for this zone and need type.", "data": {...}}}

## Running the Server

cd backend

pip install -r requirements.txt

uvicorn main:app --reload --port 8000

API docs auto-generated at: http://localhost:8000/docs

NEXUS Backend Implementation Plan  ·  Google Solution Challenge 2026